# Meeting log of the MSARE project

Team members:

Abdulmohsen Badr Alkediwi

Abdulmajeed Abdulrahim Ahmad

Raed Alharbi

Basil Awad Al-Harbi

Project supervised by: Dr Mohammed Nour

Weekly meeting 1, 08/10/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | absent |
| Abdulmajeed Abdulrahim Ahmad | Team member | present |
| Raed Alharbi | Team member | absent |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- General research – completed

Meeting goals

- Create meeting log/ journal

- Make a git page/repository for the MSARE project

Weekly meeting 2, 14/10/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | Medical leave |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Create meeting log/ journal - completed

- Make a git page/repository for the MSARE project – completed

Meeting goals

- Research use of AR in the Qatar world cup

- Research about Ikea’s use of indoor navigation (unity)

- Start planning the UI/UX for the app in Figma

Weekly meeting 3, 21/10/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | present |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Research use of AR in the Qatar world cup - completed

- Research about Ikea’s use of indoor navigation (unity) – completed

- Start planning the UI/UX for the app in Figma - completed

Meeting goals

- Finalize and go in depth in chosen tech stack

- Make a one slide presentation for the ministry

Weekly meeting 4, 26/10/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | present |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | absent |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Finalize and go in depth in chosen tech stack - completed

- Make a one slide presentation for the ministry - completed

Meeting goals

- Research flutterflow and other plugins that could be added to techstack as support

- Make uses cases for Msare

- Make the functional requirements for msare

- Continue with the UI/UX

Weekly meeting 4, 29/10/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | absent |
| Abdulmajeed Abdulrahim Ahmad | Team member | absent |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Research flutterflow and other plugins that could be added to techstack as support - completed

- Make uses cases for Msare – in progress

- Make the functional requirements for msare – in progress

- Continue with the UI/UX - completed

Meeting goals

- Upload the weekly meeting log on black board

- Make a broad use case for the entire system

- Continue documenting the functional requirements for the system

- Make 4 illustrations of what happens to the user from the moment he arrives until the moment he reaches his seat

Weekly meeting 5, 05/11/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | present |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | absent |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Upload the weekly meeting log on black board - completed

- Make a broad use-case for the entire system - completed

- Continue documenting the functional requirements for the system - completed

- Make 4 illustrations of what happens to the user from the moment he arrives until the moment he reaches his seat - completed

Meeting goals

- Weekly update of the weekly log on github and blackboard journal

- Refine functional requirements based on supervisor’s notes

- Adjust the use-case from architecture to use-case

- Start planning and preparing to make prototype (first floor test)

Weekly meeting 6, 12/11/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | absent |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Weekly update of the weekly log on github and blackboard journal - completed

- Refine functional requirements based on supervisor’s notes - completed

- Adjust the use-case from architecture to use-case - completed

- Start planning and preparing to make prototype (first floor test) – in progress

Meeting goals

- Usecase descriptions for all use cases and sub usecases

- Check reply on situm

- Prototype work with map in

- Start making and building the srs file

Weekly meeting 7, 16/11/25

| Name | Role | Attendance |
| --- | --- | --- |
| Abdulmohsen Badr Alkediwi | Team member | present |
| Abdulmajeed Abdulrahim Ahmad | Team member | present |
| Raed Alharbi | Team member | present |
| Basil Awad Al-Harbi | Team member | present |
| Dr Mohammed Nour | supervisor | present |

Previous meeting goals

- Usecase descriptions for all use cases and sub usecases - completed

- Check reply on situm - completed

- Prototype work with map in - completed

- Start making and building the srs file - completed

Meeting goals

- Make activity and sequence diagrams for all use cases and sub usecases

- Prototype work with situm

- Prepare and plan the interactive protype for after the week break

- Further work on the srs file